SOFTWARE ENGINEERING LAB MANUAL

5th SEMESTER

COMPUTER ENGINEERING DEPARTMENT

Subject: - Software Engineering (5th Sem)

CERTIFICATE

This is to certify that Mr. 				  Enroll. No. 	 Branch	B. Tech	C.E.	Semester	V	has satisfactorily completed his term work in the Subject of Software Engineering within the four walls of the institute.

Date of Submission:

Sign – in – Charge                                                      Head of Department

Subject: - Software Engineering (5th Sem)

| Sr. No. | List of Experiments | Page No. | Date of Submission | Sign & Grade |
| --- | --- | --- | --- | --- |
| 1 | Identify and define a real-world problem with a clear problem statement and objectives. |  |  |  |
| 2 | Study the complete Software Development Life Cycle (SDLC) and analyze various activities conducted as a part of various phases. For each SDLC phase, identify the objectives and summaries outcomes. |  |  |  |
| 3 | To perform the system analysis: Functional and Non-Functional requirements as a part of Requirement analysis. |  |  |  |
| 4 | To perform the user’s view analysis: Use case diagram for your Project. |  |  |  |
| 5 | To draw the structural view diagram: Class diagram for your Project. |  |  |  |
| 6 | To draw the behavioral view diagram: Activity diagram for your Project. |  |  |  |
| 7 | To perform the function-oriented diagram: Data Flow Diagram for your Project. |  |  |  |
| 8 | Consider any project to be developed in any technology as a Project Manager. Construct Software Requirement Specification (SRS) document for the project. |  |  |  |
| 9 | To study various testing tools. |  |  |  |
| 10 | To design test cases and to apply them using various testing tools. |  |  |  |
| 11 | To study cost estimation and preparation of timeline charts. |  |  |  |
| 12 | Capability Maturity Model (CMM) & its Levels in Software Engineering |  |  |  |
| 13 | Calculate cyclomatic complexity for given Code. Identify number of independent paths require for testing |  |  |  |
| 14 | Generate a test suite using the white box testing strategies. |  |  |  |
| 15 | Apply basic and intermediate COCOMO technique. |  |  |  |

Aim : Automated Bulk Email and Document Distribution Platform with Personalized SMTP Delivery

Problem Statement

Many people and organizations need to send personalized emails to a large number of people and also share personalized documents like certificates, offer letters, or ID cards. But they have no simple, affordable tool to do both at once.

Today, the two common options are:

Expensive enterprise tools like Mailchimp or SendGrid that do not support document generation and require monthly subscriptions.

Doing it manually, copy-pasting names into documents and sending emails one by one, which takes hours and is error-prone.

SendGlob solves this by combining bulk email sending, personalized document generation, and campaign management into one simple platform that sends emails directly from the user's own Gmail account.

Description

SendGlob is a web-based platform where users can create email campaigns, generate personalized documents like certificates, and send everything in bulk using their own Gmail account. No third-party mail servers are involved. The user's Gmail App Password is stored securely, and all emails go out directly from their account.

The platform has four main features:

Bulk Email Sending

Users pick an email template, upload a CSV file of recipients, and start a campaign. The system sends emails one by one in the background, tracking which ones went through and which ones failed.

Document Generation

Users upload a certificate or document background image, set where text should appear on it, and the system fills in each recipient's name (or other details) and generates a personal document for every person in the CSV.

Campaign Management

Campaigns can be saved as drafts, scheduled for a future date, set to repeat daily, weekly, or monthly, and tracked through each stage until they complete. Finished campaigns are kept as permanent records.

AI Template Help

Users can describe what they want to say, and an AI assistant will write the email template for them. This is useful for things like event invitations, reminders, or certificate delivery emails.

Objective

The goal of SendGlob is to make it easy for anyone to send personalized bulk emails and distribute personalized documents without needing technical skills or expensive subscriptions. Specific goals are:

- Let users send emails from their own Gmail account, so they stay in control of their sender reputation.

- Combine email sending and document generation into one place instead of using multiple separate tools.

- Cut down the time it takes to distribute certificates or documents from hours to a few minutes.

- Make campaigns reliable by using a clear step-by-step process (Draft, Queued, Sending, Completed) with proper safeguards.

- Allow campaigns to be scheduled in advance and repeated automatically on a set cycle.

- Keep a complete history of every campaign, every recipient, and every delivery status for reference and audit.

- Keep the UI simple and usable by non-technical users without any training.

Requirement Gathering & Analysis

Requirements were gathered from multiple real-world sources over time, including hands-on experience, direct conversations, and independent research. Here is how it was done:

## Personal Experience at Hackathons

As ADSC App Lead and an active hackathon tech support, I personally ran into the problem of needing to send bulk personalized certificates and follow-up emails after events. The process of manually filling in names, exporting files, and sending individual emails was slow and frustrating. This gave me a direct, first-hand understanding of what the tool needed to solve.

## Conversations with University Event Admins

I spoke with administrative staff and student coordinators at the university level who regularly organize technical fests, workshops, webinars, and orientation programs. They described a common pain point: after every event, distributing certificates to hundreds of participants took days of manual work. Their feedback shaped the core certificate generation and bulk send workflow in SendGlob.

## Talking to Business Owners and Target Users

To understand the commercial side, I spoke with small business owners, freelance trainers, and marketing professionals. They wanted a tool that was affordable (not a monthly subscription), worked with Gmail they already had, and did not require technical setup. This feedback led to the credit-based pricing model and the Gmail SMTP approach.

## Competitor Research

I studied the following tools to understand what was available and where the gaps were:

| Tool | What It Does | What It Lacks |
| --- | --- | --- |
| Mailchimp | Bulk email campaigns | No document generation, expensive for occasional users |
| SendGrid | Transactional and bulk email | Developer-focused; no UI for non-technical users, no certificates |
| Certifier | Certificate generation and sharing | No bulk email; no CSV-to-document mapping, subscription only |
| HubSpot | CRM and email marketing | Very expensive, no certificate/document generation |
| Canva Bulk Create | Personalized design generation | Cannot send emails, no campaign management |

Functional Requirements

What the system must let users do:

## Account and Login

- Register and log in with email and password.

- Log in with a Google account.

- CAPTCHA protection on login and signup pages.

## Gmail Setup (SMTP)

- Add a Gmail address and App Password.

- Test the connection before using it in a campaign.

- The App Password is encrypted and cannot be seen after saving.

- Gmail configs tied to active campaigns cannot be deleted or changed.

## Email Templates

- Create and edit email templates in HTML or plain text.

- Use merge tags like {{name}} or {{course}} that get filled in for each recipient.

- Use the AI assistant to write a template automatically.

- Templates used in active campaigns are locked.

## Document Templates

- Upload a background image or PDF as the template.

- Set where each piece of text goes on the document (coordinates, font, size, color).

- Map each text field to a column from the CSV file.

- Set one global font style for all fields at once.

- Download generated documents per person or all at once.

## Campaigns

- Create a campaign by choosing a template, Gmail config, and uploading a CSV.

- Optionally add document generation and file attachments.

- Schedule the campaign for a future date or set it to repeat.

- Draft campaigns can be fully edited. Active campaigns are locked.

## Recipients

- Upload a CSV file. The 'email' column is required; other columns are used for personalization.

- Choose to add to existing recipients or replace them.

- See each person's delivery status (pending, sent, failed, etc.).

- Campaigns with no recipients cannot be started.

## Sending and Tracking

- Start, pause, resume, cancel, or restart a campaign from the detail page.

- See a live progress bar showing how many emails have been sent.

- View totals: sent, failed, pending, total.

## Dashboard

- See all campaigns grouped by status.

- Quick actions to start a new campaign or template.

- Completed campaigns are kept as a permanent read-only record.

Non-Functional Requirements

How the system must perform behind the scenes:

## Speed

- Emails are sent in the background, so the website never feels slow.

- Sending is slowed down slightly (1.5 seconds between emails) to avoid Gmail's daily limits.

- Dashboard pages must load in under 500ms.

## Reliability

- If a worker crashes mid-campaign, stuck emails are automatically retried after 10 minutes.

- Failed emails are retried up to 4 times before being marked as permanently failed.

- Database locks prevent two workers from processing the same campaign at the same time.

## Security

- Gmail passwords are encrypted before being saved to the database.

- Each user can only see their own campaigns and data.

- All forms are protected against forgery attacks (CSRF).

- Passwords and keys are never written to logs.

## Data Safety

- Deleted items are kept for 90 days before being permanently removed (soft delete).

- Completed campaigns cannot be changed, preserving the historical record.

- A weekly background job cleans up old deleted records safely.

## Scalability

- More background workers can be added if the load increases.

- The database can be switched to PostgreSQL for high-traffic production use.

- All large operations (importing, generating, sending) work in small batches.

Technical Requirements

User Side

What a user needs to access and use SendGlob:

| Item | What is Needed |
| --- | --- |
| Browser | Chrome, Firefox, Edge, or Safari (recent version). JavaScript must be on. |
| Internet | A working internet connection. |
| Gmail Account | A Gmail address. Two-step verification must be turned on so an App Password can be created in Google Account settings. |
| Recipient CSV | A CSV file with at least one 'email' column. Other columns are used for personalizing email content and document fields. |
| Document Template | A PNG or JPG image (or PDF) to use as the certificate/document background. |
| Email Template | Written by the user in the editor, or generated using the built-in AI tool. |
| Device | No installation needed. Works entirely in the browser on any desktop or laptop. |

Development Side

What the system is built with:

| What | Technology | Why |
| --- | --- | --- |
| Programming Language | Python 3.13 | Main backend language. |
| Web Framework | Django 6.x | Handles routing, forms, database ORM, and admin. |
| Background Jobs | Celery + Redis | Runs email sending and document generation in the background without blocking the UI. |
| Database | SQLite (dev) / PostgreSQL (prod) | SQLite for local development. PostgreSQL recommended for production. |
| Document Generation | Pillow + ReportLab | Draws text onto certificate images. ReportLab handles PDF output. |
| Password Encryption | cryptography (Fernet) | Encrypts Gmail App Passwords before storing in the database. |
| Login / Google SSO | django-allauth | Handles email login and Google OAuth sign-in. |
| AI Templates | Google Gemini API | Generates email content from plain-English descriptions. |
| Bot Protection | Cloudflare Turnstile | CAPTCHA on login and signup forms. |
| Package Manager | uv | Fast, lockfile-based Python package management. |
| Frontend | Bootstrap 5 + Django Templates | Responsive server-rendered UI with light and dark mode support. |

Common development commands:

| Task | Command |
| --- | --- |
| Run tests | uv run python manage.py test |
| Create migrations | uv run python manage.py makemigrations |
| Apply migrations | uv run python manage.py migrate |
| Start background worker | celery -A core worker --loglevel=info |
| Start scheduler | celery -A core beat --loglevel=info |

Source of Information

The following sources shaped the research, design decisions, and feature priorities behind SendGlob:

## Personal Experience

As ADSC App Lead and an active hackathon participant, I directly experienced the problem this tool solves. Organizing events meant manually creating certificates, filling in names, exporting files, and sending emails one by one. That first-hand frustration became the seed for SendGlob.

## University Event Admins

Conversations with administrative staff and student coordinators who manage technical fests, workshops, and orientation events at the university level. They provided clear, practical feedback on what slows down post-event certificate distribution and what an ideal tool should do.

## Business Owners and Target Audience Research

Informal interviews with freelance trainers, small business owners, and marketing professionals helped define the target audience's priorities: affordability, simplicity, and no dependency on expensive third-party servers.

## AI Assistants

- Claude (claude.ai): Used to validate feature scope, refine requirement wording, and assist with system design decisions.

- ChatGPT (chatgpt.com): Used for exploring alternative approaches, edge case analysis, and cross-checking technical decisions.

## Competitor Websites

- Mailchimp: Studied its bulk email campaign flow, pricing tiers, and feature set.

- SendGrid: Reviewed its transactional email API and pricing model for small senders.

- Certifier: Analyzed its certificate generation workflow and identified the gap around email delivery integration.

- HubSpot: Reviewed CRM and email marketing features. Confirmed it is too complex and expensive for the target audience.

- Canva Bulk Create: Studied its CSV-to-design personalization feature. Confirmed it lacks email delivery and campaign management.

## Developer Communities

- Stack Overflow: Referenced for Django ORM patterns, Celery task design, SMTP connection handling, and Fernet encryption implementation.

- Medium: Read articles on bulk email architecture, SaaS pricing models, and certificate automation workflows.

## Official Technical Documentation

- Django Documentation: ORM, middleware, forms, views, and Celery integration.

- Celery Documentation: Task queue design, beat scheduling, retries, and concurrency control.

- Bootstrap 5 Documentation: Theme-aware utility classes used for light and dark mode UI.

- cryptography.io (Fernet): AES-128 symmetric encryption reference for App Password storage.

- Google Gemini API Documentation: Prompt design and API usage for AI email template generation.

- Cloudflare Turnstile Documentation: CAPTCHA widget setup for bot protection.

Practical No. 2

Aim : Study the complete Software Development Life Cycle (SDLC) and analyze various activities conducted as a part of various phases. For each SDLC phase, identify the objectives and summarize outcomes.

Theory

The Software Development Life Cycle (SDLC) is a structured sequence of phases followed to plan, build, test, and maintain a software system. Each phase has a clear objective and produces a defined outcome that feeds into the next phase. Following SDLC helps a project stay organized, reduces rework, and ensures the final system actually meets user needs. Skipping or rushing a phase, such as moving straight from an idea to code without documenting requirements, is one of the most common reasons real-world software projects fail to meet what users actually needed. The six phases studied below are Requirement Analysis, System Design, Implementation, Testing, Deployment, and Maintenance, applied here to the SendGlob project.

SDLC Model Followed: SendGlob was built using an Iterative and Incremental model rather than a strict Waterfall approach. Requirement gathering did not stop once design began; new details from event admins and business owners kept surfacing while earlier features, such as SMTP setup and email templates, were already being built. Each of the four major features (bulk email sending, document generation, campaign management, and AI template help) was treated as its own small cycle of design, implementation, and testing, which made it possible to validate an idea early instead of discovering a problem only after the whole system was complete.

SDLC Phases Applied to SendGlob

1. Requirement Analysis

Objective: Identify what the system must do and why, by gathering functional and non-functional requirements directly from the people who face the problem, and turning scattered pain points into a documented, prioritized requirement set that the rest of the project can be built against.

Key Activities:

- Recorded first-hand pain points from hackathon certificate distribution work: manually filling in names, exporting files, and sending emails one by one.

- Interviewed university event admins and student coordinators about post-event certificate distribution, which regularly took days of manual effort for a few hundred participants.

- Spoke with small business owners, freelance trainers, and marketing professionals about pricing expectations, Gmail dependency, and the need for a no-setup tool.

- Studied competitor tools (Mailchimp, SendGrid, Certifier, HubSpot, Canva Bulk Create) to identify which capabilities were missing when email sending and document generation were needed together.

- Grouped the findings into functional requirements (accounts, Gmail SMTP setup, templates, campaigns, recipients, document generation) and non-functional requirements (speed, reliability, security, data safety, scalability).

2. System Design

Objective: Convert the requirement set into a concrete technical blueprint: the application architecture, the data model, the background processing approach, and the rules that would keep the system consistent as campaigns move through their lifecycle.

Key Activities:

- Split the application into focused Django apps: accounts (authentication, SMTP configuration), emails (templates, campaigns, recipients, delivery), and certificates (document templates, generation).

- Defined the campaign lifecycle as a state machine (draft, queued, sending, completed, failed, cancelled) so every part of the system treats campaign state as the single source of truth.

- Planned a Celery and Redis background layer so long-running work such as bulk sending and certificate generation never blocks the web request.

- Designed the database schema around soft deletion for campaigns, templates, and SMTP configurations, so historical reports stay valid even after a record is removed from active use.

- Chose a coordinate-driven rendering approach for certificates, where each recipient's name is centered between configurable x_start and x_end points at a given y-axis coordinate.

3. Implementation

Objective: Translate the design into working code, module by module, using the technology stack chosen for the project (Django, Celery, Redis, Pillow), while keeping each module's responsibility narrow and consistent with the design.

Key Activities:

- Built Gmail SMTP configuration with the App Password encrypted before storage and a test-connection step before it can be used in a campaign.

- Built the email template editor supporting HTML and plain-text templates with merge tags such as {{name}} and {{course}} that get filled in per recipient.

- Implemented CSV recipient import with append and replace modes, keeping the 'email' column mandatory and other columns available for personalization.

- Built the certificate generation engine using Pillow, rendering each recipient's name onto the uploaded template image at the configured coordinates, font, and size.

- Wired Celery tasks for bulk sending with a small delay between emails to respect Gmail's sending limits, plus retry handling for failed deliveries.

4. Testing

Objective: Check that the implemented system actually behaves the way the requirements and design intended, especially around the business rules that protect data integrity, such as campaign locking and zero-recipient protection.

Key Activities:

- Wrote tests for campaign state transitions, confirming that queued and sending campaigns reject edits, deletions, and recipient or template changes.

- Tested zero-recipient protection, confirming that Start Sending, Resume Sending, and Restart Campaign stay disabled until a campaign has recipients.

- Tested soft-delete behavior for campaigns, templates, and SMTP configurations, confirming deleted records stay valid for historical reporting but are hidden from user-facing views.

- Manually tested certificate generation across names of very different lengths, to confirm the centering logic between x_start and x_end held up in each case.

- Tested failed-email retry behavior, confirming a failed send is retried up to the configured limit before being marked permanently failed.

5. Deployment

Objective: Move the tested system from a local development setup into an environment where a real user could actually configure their Gmail account and run a campaign, without requiring any local installation on their end.

Key Activities:

- Configured environment-based database settings, using SQLite for local development and documenting PostgreSQL as the production target for higher traffic.

- Set up the Celery worker and beat scheduler to run alongside the Django application, so scheduled and recurring campaigns are picked up without manual triggering.

- Documented the standard operational commands for migrations, tests, and worker startup so the deployment process is repeatable rather than remembered.

- Confirmed the browser-only requirement (Chrome, Firefox, Edge, or Safari) so no client-side installation is needed for a user to run the platform.

6. Maintenance

Objective: Keep the live system healthy after release: catching failures early, cleaning up old data safely, and tracking issues so they do not silently accumulate as technical debt.

Key Activities:

- Added automatic retry for stuck or failed emails, so a worker crash mid-campaign does not leave recipients permanently unsent without anyone noticing.

- Added a scheduled weekly cleanup job that permanently removes soft-deleted records only after a 90-day retention window.

- Added logging around SMTP connections and Celery task failures to make delivery problems traceable instead of silent.

- Started a docs/bugs.md log to record discovered issues, their severity, and resolution status, so fixes are tracked instead of forgotten.

This activity helped in understanding how each SDLC phase contributed to building SendGlob and how the phases connect to one another, from gathering the initial requirement at hackathons and university events, through designing the campaign lifecycle and certificate rendering approach, into the actual Django, Celery, and Pillow implementation, and finally into the testing, deployment, and maintenance work that keeps the platform reliable after release. Treating SDLC as an iterative loop rather than a one-time checklist also matched how the project was actually built: requirements kept getting refined even after design and coding had started, which is normal for a solo, incrementally-built SaaS project rather than a flaw in the process.

Practical No. 3

Aim : To perform the system analysis: Functional and Non-Functional requirements as a part of Requirement analysis.

Theory

Requirement analysis is the phase where the problem gathered earlier is turned into a precise, checkable list of what the system must do. Requirements are usually split into two categories. Functional requirements describe a specific behavior the system must perform, such as letting a user upload a CSV file or send an email. Non-functional requirements describe a quality the system must have while performing that behavior, such as how fast it responds, how it survives failure, or how it protects user data. Both categories need to be written down with an identifier and a priority, not just discussed informally, because that identifier is what later gets referenced during design, testing, and bug tracking. Without it, a requirement can be silently dropped or reinterpreted differently by whoever implements it.

Functional Requirements Analysis

The functional requirements below were pulled directly from the feature list gathered during requirement analysis, and each one is given an ID so it can be traced through design and testing later.

| ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-01 | Account Registration | Users can register and log in using an email address and password. | High |
| FR-02 | Google Sign-In | Users can log in using their Google account instead of a password. | Medium |
| FR-03 | CAPTCHA Protection | Login and signup pages are protected against bots using Cloudflare Turnstile. | High |
| FR-04 | Gmail SMTP Configuration | Users can add a Gmail address and App Password to send from their own account. | High |
| FR-05 | SMTP Connection Test | Users can test a Gmail SMTP connection before it is used in a campaign. | High |
| FR-06 | App Password Encryption | The Gmail App Password is encrypted and cannot be viewed again after saving. | High |
| FR-07 | SMTP Lock on Active Campaigns | An SMTP configuration used by an active campaign cannot be edited or deleted. | Medium |
| FR-08 | Email Template Creation | Users can create and edit email templates in HTML or plain text. | High |
| FR-09 | Merge Tags | Templates support merge tags such as {{name}} that are filled in per recipient. | High |
| FR-10 | AI Template Generation | An AI assistant can generate email template content from a short description. | Medium |
| FR-11 | Template Lock on Active Campaigns | Templates used by an active campaign cannot be edited or deleted. | Medium |
| FR-12 | Document Template Upload | Users can upload a background image or PDF as a certificate or document template. | High |
| FR-13 | Coordinate-Based Text Placement | Users can set coordinates, font, size, and color for each text field on a template. | High |
| FR-14 | CSV Field Mapping | Each text field on a document template can be mapped to a column from the CSV file. | High |
| FR-15 | Document Download | Generated documents can be downloaded individually or all at once. | Medium |
| FR-16 | Campaign Creation | Users can create a campaign by choosing a template, Gmail configuration, and CSV file. | High |
| FR-17 | Campaign Scheduling | Campaigns can be scheduled for a future date or set to repeat on a cycle. | Medium |
| FR-18 | Draft Campaign Editing | Draft campaigns can be fully edited; queued and sending campaigns are locked. | High |
| FR-19 | Recipient Import | Users can upload a CSV with a required email column and optional personalization columns. | High |
| FR-20 | Recipient Import Modes | Recipient import supports append (add to existing list) and replace (start new list) modes. | Medium |
| FR-21 | Delivery Status Tracking | Each recipient's delivery status (pending, sent, failed) is visible to the user. | High |
| FR-22 | Zero-Recipient Protection | A campaign with zero recipients cannot be started, resumed, or restarted. | High |
| FR-23 | Campaign Controls | Campaigns can be started, paused, resumed, cancelled, or restarted from the detail page. | High |
| FR-24 | Dashboard Overview | The dashboard groups campaigns by status and offers quick actions for new work. | Medium |

Non-Functional Requirements Analysis

The non-functional requirements are grouped into the same five categories used during requirement gathering (Speed, Reliability, Security, Data Safety, and Scalability), each given its own ID for the same traceability reason as the functional requirements above.

| ID | Requirement | Category | Description | Priority |
| --- | --- | --- | --- | --- |
| NFR-01 | Background Processing | Speed | Emails are sent in the background using Celery so the web request never blocks. | High |
| NFR-02 | Sending Throttling | Speed | Sending is slowed down slightly between emails to stay within Gmail's daily limits. | High |
| NFR-03 | Dashboard Load Time | Speed | Dashboard pages must load in under 500 milliseconds. | Medium |
| NFR-04 | Automatic Retry | Reliability | Stuck emails are automatically retried after 10 minutes if a worker crashes mid-campaign. | High |
| NFR-05 | Retry Limit | Reliability | Failed emails are retried up to 4 times before being marked permanently failed. | High |
| NFR-06 | Concurrency Locking | Reliability | Database locks prevent two workers from processing the same campaign at once. | High |
| NFR-07 | Password Encryption | Security | Gmail App Passwords are encrypted before being stored in the database. | High |
| NFR-08 | Data Isolation | Security | Each user can only see their own campaigns and data. | High |
| NFR-09 | CSRF Protection | Security | All forms are protected against cross-site request forgery. | High |
| NFR-10 | Secret Redaction | Security | Passwords and keys are never written to application logs. | Medium |
| NFR-11 | Soft Deletion | Data Safety | Deleted items are kept for 90 days before permanent removal. | High |
| NFR-12 | Historical Immutability | Data Safety | Completed campaigns cannot be changed, preserving the historical delivery record. | High |
| NFR-13 | Scheduled Cleanup | Data Safety | A weekly background job permanently removes records past the retention window. | Medium |
| NFR-14 | Worker Scalability | Scalability | More Celery workers can be added as sending or generation load increases. | Medium |
| NFR-15 | Database Scalability | Scalability | The database can be switched from SQLite to PostgreSQL for high-traffic use. | Medium |
| NFR-16 | Batch Processing | Scalability | Large operations such as importing, generating, and sending work in small batches. | Medium |

This analysis turned the narrative requirement list from Practical 1 into 24 identified functional requirements and 16 identified non-functional requirements, each with a priority. This ID-and-priority structure is what the later practicals (use case diagrams, class diagrams, SRS document, and test case design) will reference back to, so a requirement gathered from a hackathon conversation or a university event admin can still be traced all the way through to a specific test case.